**Risk Table**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk Summary** | **Category** | **Probability** | **Impact(1-4)** | **RMMM** |
| Technology will not Meet Expectations | TE | 25% | 1 | Interaction will be held with users on routine basis. |
| End Users Resist System | BU | 30% | 3 | Desktop app will be developed with keeping user in mind. |
| Changes in Requirements | PS | 20% | 2 | Interaction will be held with users on routine basis. |
| Lack of Development Experience | TI | 60% | 2 | Development team will require learning more languages and technologies. |
| Lack of Database Stability | TI | 70% | 2 | Developers who are handling database should keep mind about the error that may occur due to poor programming or error checking. |
| Poor Quality Documentation | BU | 49% | 3 | Person doing documentation will keep contact with every developer in the team. |
| Deviation from Software Engineering Standards | PI | 20% | 3 | Making sure that every team members have full understanding of software process and how we plan to implement our system. |
| Poor comments in code | TI | 20% | 4 | This can be minimized if commenting standards are better expressed. |